Nebraska Storm Water Cooperative

# Phase II MS4

# ANNUAL REPORT

From the City of Lexington, Nebraska

For the Year 2006

In Compliance with the conditions of the NPDES General Permit NER300003 Authorizing Storm Water Discharges to the Waters of the State from Small Municipal Separate Storm Sewer Systems Located in the State of Nebraska.

Contents

Introduction

Executive Summary………………………………………………………………………3

Certification………………………………………………………………………………4

Permittee Contact Information………………………………...………………………….5

Nebraska Storm Water Cooperative Contact Information..………………………………6

Section I

Progress Towards Achieving Measurable Goals Lexington SWMP………..…..……..7-9

Section II

Progress Towards Achieving Measurable Goals Cooperative SWMP ………....……8-12

Section III

Summary of All Best Management Practices and Their Associated Minimum Control Measures. ………………………………………………………………………………..13

Section IV

Summary of Storm Water Activities Planned for Permit Year Two………….…………14

Executive Summary

In August 2005, the City of Lexington submitted the Notice of Intent for coverage under the NDEQ General Permit for Phase II Municipal Separate Storm Sewer Systems (MS4) discharges for small cities within the State of Nebraska.  Lexington also submitted a Storm Water Management Program (SWMP) as required by the permit.  The SWMP identifies the Minimum Control Measures (MCM) and the Best Management Practices (BMP), measurable goals, and implementation schedules for the MCMs.  The permit requires the submission of an Annual Report to the NDEQ for each permit year after the anniversary date of the permit coverage which commenced on January 1st, 2006 for Lexington.  As required, Lexington has evaluated the implementation schedule for the MCMs and created this report to outline the progress.

The evaluation shows that the City of Lexington is in compliance with the SWMP.  Lexington is an active member of the Nebraska Storm Water Cooperative which during this first year has created a SWMP in the effort to centralize the Phase II plans and work together towards common goals.  During the creation of our common SWMP Lexington made every effort to stay in compliance with our original SWMP until the cooperative plan could be adopted by all members.  The following report will show that development efforts were being done on both Storm Water Management Plans during this permit term.  As of January 1st, 2007 the City of Lexington will be following the full implementation schedule of the Nebraska Storm Water Cooperative SWMP.

This annual compliance report fulfills the MS4 permit requirement to assess compliance with permit conditions, appropriateness of Best Management Practices, and progress towards statutory goals of the permit and Measurable Goals established for each Minimum Control Measures.  The attached report presents the results of this assessment and brief summaries representing implemented activities as required by the NDEQ.

The following report includes both the City of Lexington individual SWMP implementation report and the Nebraska Storm Water Cooperative SWMP implementation report.  In future permit years the cooperative plan will be followed.

# CERTIFICATION STATEMENT AND SIGNATURE

The Responsible Authority listed in Section 1.B. of the annual report form must sign the following the certification statement:  I certify under penalty of law that this document and all attachments were prepared under my direction or supervision in accordance with a system designed to assure that qualified personnel properly gathered and evaluated the information submitted.  Based upon my inquiry of the person or persons who manage the system, or those persons directly responsible for gathering the information, the information submitted is, to the best of my knowledge and belief, true, accurate and complete.  I am aware that there are significant penalties for submitting false information, including the possibility of fine and imprisonment for knowing violations.

Name of Phase II MS4 Responsible Authority ( Type or print): Joe Pepplitsch City Manager

Title:

Signature: Date:

PHASE II MS4 ANNUAL REPORT for Permit Year:  1

## PHASE II MS4 OPERATOR INFORMATION FOR THE

## CITY OF Lexington

| A. | Name of the Phase II MS4 Operator: The City of Lexington, Nebraska |
| --- | --- |
| B. | Name of the Phase II MS4 Responsible Authority: Bill Brecks |
|  | Title: Code Official |
|  | Mailing Address: P.O. BOX 70 |
|  | City: Lexington Zip Code: 68850 County: Dawson |
|  | Telephone Number: (308) 324-2341 |
| C. | Name of the Designated Phase II MS4 Storm Water Management Program Contact: Bill Brecks |
|  | Title: Code Official |
|  | Department: Building Department |
|  | Mailing Address: P.O. BOX 70 |
|  | City: Lexington Zip Code: 68850 County: Dawson |
|  | Telephone Number: (308)324-2341 |
|  | E-mail Address: bbrecks@cityoflex.com |
| D. | Location of the Phase II MS4 (If different than the mailing address in Section C. above): City of Lexington |
|  | Street Address: 406 E. 7th Street |
|  | City: Lexington Zip Code: 68850 County: Dawson |

PHASE II MS4 ANNUAL REPORT for Permit Year:  1

| A. | Name of the Phase II MS4 Operator: The City of Lexington, Nebraska |
| --- | --- |
| B. | Name of the Phase II MS4 Responsible Authority: Bill Brecks |
|  | Title: Code Official |
|  | Mailing Address: P.O. Box 70 |
|  | City: Lexington Zip Code: 68850 County: Dawson |
|  | Telephone Number: (308) 324-2341 |
| C. | Name of the Designated Phase II MS4 Storm Water Community Cooperative Program Contact: Gary L. Willard |
|  | Title: Co-administrator of Nebraska Phase II Storm Water Communities Cooperative |
|  | Department: Public Works Department |
|  | Mailing Address: 100 East First Street |
|  | City: Grand Island Zip Code: 68802-1968 County: Hall |
|  | Telephone Number: (308)385-5444 Ext. 270 |
|  | E-mail Address: gwillard@grand-island.com |
| D. | Location of the Phase II MS4 (If different than the mailing address in Section C. above): City of Lexington |
|  | Street Address: 406 E. 7th Street |
|  | City: Lexington Zip Code: 68850 County Dawson |

## PHASE II MS4 OPERATOR INFORMATION FOR THE COMMUNITY COOPERATIVE

(	All information, comments, and replies pertaining to the City of Lexington sMS4 permit must be submitted to the City of Lexington.  The City of Lexington will submit all needed information to the Nebraska Storm Water Cooperative.

# NPDES ANNUAL REPORT

## Phase II MS4 General Permit NER300000

## Section I. Summary of Storm Water Management Program Activities for the City of Lexington

| ID/BMP | BMP Description | Measurable Goal | Schedule for Implementation/Completion | Summary of Results |
| --- | --- | --- | --- | --- |
| 1.1 | Develop brochures regarding storm water issues and methods to prevent contamination. | brochures distributed | Year 1: Develop brochures Year 2-5: Print & Distribute | Option for printed materials has been researched, and two developed. |
| 1.2 | Update the City’s existing website to include information regarding storm water issues | Visit to site and comment feedback | Year 1-2: Develop Year3-5: Implement & Monitor | The basic layout for the City website has been developed, programs and material are added as developed |
| 1.3 | Conduct information and training sessions with contractors and developers | Individuals trained | Year 3: Develop materials Year 3-5: Conduct training | Nothing formal has been done on this yet. |
| 1.4 | Review details of sediment and erosion control plan for municipal projects during the pre-construction conference | Plans reviewed | Ongoing | The City Public Works Dept. continues to review plans for storm water controls, following past processes. |
| 1.5 | Cooperate with local community organizations, such as the Chamber of Commerce, local civic organizations, and other groups to provide education regarding storm water issues. | Presentation given and number of individuals in attendance | Year: 1 Identify target groups Year 2-5: Conduct presentations | Target groups have been identified. Format for presentations is under development. |
| 1.6 | Develop press releases and/or public service announcements | Number of releases, and approx. # reached | Ongoing | The City of Lexington has released three press releases in year one. |
| 2.1 | Develop and Implement a system to address and respond to storm water related concerns and complaints from telephone, mail, or email. | Number of issues responded to | Year 1: Identify responsible party. Year 2-5: Implement complaint response protocol | The individual responsible for this program has been identified. |
| 2.2 | Update the existing City website to include information on storm water | Response to website | Year 1-2: Develop Website Year 3-5: Monitor and Respond | The basic layout for the City web site has been developed, programs and material are added as developed |
| 2.3 | Solicit community organizations to stencil or otherwise mark storm sewer inlets | Number of volunteer groups. Number of inlets stenciled | Year 1: Contact organizations about stenciling Year 2-5: Stencil 100 inlets per year | Groups to solicit have been identified and will be contacted in conjunction with presentations. The website will also include this information. A stenciling program was developed, submitted to the cooperative group. |
| 2.4 | Organize and hold public meetings and attend meetings with affected groups | Attendance, content, and response | Year 1-5: Organize meetings and hold yearly | The organization of meetings has been evaluated, including (content, and target audience) no meetings have been held yet. |
| 2.5 | Sponsor a community wide clean-up day | Events, publicity, participants, quantities of clean-up | Year 1-5: Organize and promote clean-up days | The City of Lexington Utilities Department holds two annual waste disposal days and one hazardous waste disposal day |
| 3.1 | Develop ordinances to prohibit illicit non-storm water discharges | Review and Draft | Year 1: Review code & draft ordinance Year 2: Adopt ord. and enact | Draft ordinance was developed and is under review/editing |
| 3.2 | Update the existing storm sewer system map | Program development Quantity mapped | Year 1-2: Complete map update Year 3-5: Maintain map | Needed collection data content has been identified. Current mapping collected and the GIS is being formatted to start collection |
| 3.3 | Conduct dry weather inspections of all known major outfalls (36” diameter and larger and channels draining 50 acres or more) | Illicit discharges discovered | Year 1-2: Initially inspect outfalls Year 3-5: On-going inspection | Being developed in conjunction with, storm sewer mapping |
| 3.4 | Stencil storm sewer inlets | Quantity stenciled | Year 2-5: | A stenciling program was developed, submitted to the group. |
| 3.5 | Develop and distribute educational materials on illicit discharges | Amount distributed | Ongoing | Materials are being gathered for production |
| 4.1 | Develop storm water management and erosion control ordinances | Develop and enact | Year 1: Draft ordinance Year 2:Complete enactment Year 3-5: Implement | A draft ordinance has been developed and is currently under review/editing |
| 4.2 | Develop or adopt design standards, minimum controls, and other construction site requirements | Develop and adopt | Year 1-2: Research, develop/adopt design standards Year 3-5: Implement standards | Research has been started on other communities design standards that prove effective. |
| 4.3 | Develop a plan review and site inspection program including procedures for reporting and correcting deficiencies | Develop and Implement | Year 1-2: Develop procedures and individuals responsible for site insp./plan review Year 3-5: Begin plan review within one year of ordinance enactment | Responsible individual have been identified and the inspection program development has been started. |
| 4.4 | Educate developers and contractors as to the requirements of the City’s program | Material distributed | Years 3-5: Distribute information | No information has been developed on new requirements. |
| 5.1 | Develop and implement ordinances addressing post-construction runoff control | Develop and adopt | Year 2: Draft proposed ordinance Year 3: Complete enactment Year 4-5: Implement | Example ordinances have been collected. Draft yet to be developed |
| 5.2 | Develop and implement procedures for post-construction site inspections | Develop and implement | Year 3: Develop procedures, identify responsible individuals Year 4-5: Begin inspection | Only minimal research has been done. |
| 5.3 | Educate contractors and developers of the requirements for post-construction runoff control | Quantity distributed, response to material | Year 3-4: Develop standard criteria sheets Year 4-5: Distribute information | Nothing has been developed for this area yet. |
| 6.1 | Evaluate all Municipal operations | Operation evaluated, BMP implementation | Year 1-2: Evaluate operations Year 3-5: Implement needed BMPs | Evaluation program was developed for municipal evaluation. (submitted to group). Evaluations will begin in permit year 2. |
| 6.2 | Provide adequate training to City employees identified as jobs with potential impacts to receiving waters | Topics, and employees trained | Year 1: Develop training materials Year 2-5: Conduct training | Training library is under development on available materials. |
| 6.3 | Conduct inspections and maintenance of the storm drainage system | Inspections done, and maintenance qty. | Ongoing | This will be done in conjunction with mapping and illicit discharge |
| 6.4 | Conduct street cleaning to remove potential pollutants before they enter the storm sewer system | Amount cleaned | Ongoing | Current evaluation of operations is under way. Continued with past procedures for year 1 |

# NPDES ANNUAL REPORT

## Phase II MS4 General Permit NER300000

### Section II. Summary of Storm Water Management Program Activities for Member Communities

| Element ID/BMP | BMP Description | Measurable Goal | Schedule for Implementation/Completion | Summary of Results |
| --- | --- | --- | --- | --- |
| 1.01 | Develop and Distribute Educational Materials for Member Communities | Media campaigns are to be developed for member Communities. | Year 1-2 Develop Year 3-5 Implement | Discussion on if the Group will handle this on its own or hire a consultant for parts of it. |
| 1.02 | Develop Public Service Announcements | Feedback from Public Service Announcements will measure their effectiveness | Year 1-2 Develop Year 3-5 Implement | Discussion on if the Group should hire a PR firm to produce these announcements |
| 1.03 | Develop Educational Information for Inclusion in a Website | Number of hits will be recorded on website | Year 1-2 Develop Year 3-5 Implement | The Group will develop an RFP for this when funds are available. |
| 1.04 | Develop a Household Awareness Survey | Develop and distribute Survey to measure effectiveness of The Groups Public Outreach Program | Year 1 Develop Survey Year 2 Implement Survey Year 4 Implement Survey | The Group has developed a survey and is discussing the implementation procedures |
| 1.05 | Develop a Call in system for Educational Information related to Storm Water | A call in system will enable the public to access educational information related to Storm Water | Year 1-2 Develop Year 3-5 Implement | The Group has surveyed the Group and all communities have a call in system for various things. The Group will decide how to distribute materials to member communities. |
| 2.01 | Organize Public Meetings to Educate the Public on Storm Water Related Concerns | The attendance of the meetings and feedback from them will be tracked | Year 1-2 Develop Year 3-5 Implement | The Group has discussed the use of Video and/or Power point presentations for these meetings |
| 2.02 | Participate / Sponsor Community Clean-up events | The Group will track the Clean-up Events member Communities are involved in. | Year 1-2 Develop Year 3-4 Implement | The Group has identified and compared some of the various clean-up events and the member communities are willing to provide funds on an individual community need basis |
| 2.03 | Develop a Storm Water Inlet Stenciling Program | The Group will track the number of existing and new inlets stenciled. | Year 1 Develop Year 2 Implement | The Group Has adopted a program for stenciling developed by the City of Lexington |
| 3.01 | Develop an Illicit Discharge Ordinance and Illicit Discharge Detection and Elimination Program | The adoption of the associated ordinance is the goal. | Year 1-2 Develop Year 3-5 Implement | The Group is reviewing the draft of this ordinance. |
| 3.02 | Perform Dry Weather Inspections of Storm Water Outfalls | Develop Standard Operation Procedures for the Dry Weather Inspections | Year 1-2 Develop Year 3-5 Implement | The Group will be reviewing standard operating procedures as they are introduced |
| 3.03 | Mapping of Storm Water System | Assist member Communities in updating storm sewer maps | Year 1-2 Develop Year 2-3 Implement | The Group will identify the needs of member communities as they evaluate their maps. |
| 4.01 | Develop a Erosion and Sediment Control Ordinance | Develop an Ordinance and S.O.P. for the associated Program. | Year 1-4 Develop Year 4-5 Implement | The Group is currently reviewing a draft of an Ordinance |
| 4.02 | Develop a site Inspection and Plan Review Program | Develop S.O.P. for the Program. | Year 1-3 Develop Year 4-5 Implement | The Group is currently working on the possibility of partnering with the NDOR for the training and certification element of this program. |
| 4.03 | Educate Contractors and the Development Community | Educate the contractors and Development Community on the Program | Year 1-3 Develop Year 4-5 Implement | The Group has not addressed this yet. |
| 4.04 | Develop Design Standard for Storm Water Runoff Measure | Develop Design Standards | Year 1-3 Develop Year 4-5 Implement | The Group is considering the option of Partnering with NDOR in order to adopt standards from NDOR for the Group’s program |
| 5.01 | Develop a Post Construction Ordinance | Develop Ordinance | Year 1-4 Develop Year 4-5 Implement | The Group has not addressed this yet. |
| 5.02 | Develop BMP Inspection and plan Review Standard Operating Procedures | Develop S.O.P. for Program | Year 1-4 Develop Year 4-5 Implement | The Group has not addressed this yet. |
| 5.03 | Develop Educational Materials for the Development Community | Educate the Development Community on Program | Year 1-4 Develop Year 4-5 Implement | The Group has not addressed this yet. |
| 6.01 | Develop Training Materials for City Employees | Train City Employees on storm water issues | Year 1 Develop Year 2 Distribute Year 3-5 Implement | The Group has reviewed materials presented by the City of Lexington materials will be made available for member communities. |
| 6.02 | Evaluate Street Cleaning | Develop S.O.P. for the evaluation of street cleaning | Year 1-2 Develop Year 3-5 Implement | The Group has discussed this but not addressed this in detail as of yet. |
| 6.03 | Evaluate Municipal Operations | Develop S.O.P. for evaluating Municipal Operations | Year 1 Develop Year 2 Implement | The City of Lexington has presented materials to the Group to use in evaluating Municipal Operations. The Group is yet to give final approval. |
| 7.01 | Develop Standard Operating Procedures for conduction wet weather baseline monitoring | Develop S.O.P. for baseline wet weather monitoring | Year 1-2 Develop Year 3-5 Implement | The Group has requested that we be allowed to perform the monitoring in the 3rd and 5th plan year instead of the 2nd and 4th plan year. Giving the group time to make good decisions on setting up our baseline monitoring. |
| 7.02 | BMP Assessment Monitoring | Develop a program to assess the effectiveness of BMP control measures | Year 1-2 Develop Year 3-5 Implement | The Group has Requested that we be allowed to perform the monitoring in the 3rd and 5th year of the plan. Giving the group time to make good decisions on our assessment program. |

| Element ID | BMP Number | Proposed Change or New BMP Description and Justification |
| --- | --- | --- |
| MCM 1 | BMP 1 | Develop and Distribute Educational Materials for member Communities in Various media forms |
| MCM 1 | BMP 2 | Develop Public Service Announcements |
| MCM1 | BMP 3 | Develop Educational Information for Inclusion in a Website |
| MCM 1 | BMP 4 | Develop a Household Awareness Survey |
| MCM 1 | BMP 5 | Develop a Call in System for Educational Information related to Storm Water |
| MCM 2 | BMP 1 | Organize Public Meetings to Educate the Public on Storm Water Related Concerns |
| MCM 2 | BMP 2 | Participate / Sponsor Community Clean-up Events |
| MCM 2 | BMP 3 | Develop a Storm Water Inlet Stenciling Program |
| MCM 3 | BMP 1 | Develop an Illicit Discharge Ordinance and Illicit Discharge Detection and Elimination Program. |
| MCM 3 | BMP 2 | Perform Dry Weather Inspections of Storm Water Outfalls |
| MCM 3 | BMP 3 | Mapping of Storm Water System |
| MCM 4 | BMP 1 | Develop an Erosion and Sediment Control Ordinance |
| MCM 4 | BMP 2 | Develop Site Inspection / Plan Review Program |
| MCM 4 | BMP 3 | Educate Contractors and the Development Community |
| MCM 4 | BMP 4 | Develop design Standards for Storm Water Runoff Control Measures |
| MCM 5 | BMP 1 | Develop a Post Construction Ordinance |
| MCM 5 | BMP 2 | Develop BMP Inspection and Plan Review Standard Operating Procedures |
| MCM 5 | BMP 3 | Develop Educational Materials for the Development Community |
| MCM 6 | BMP 1 | Develop Training Materials for City Employees |
| MCM 6 | BMP 2 | Evaluate Street Cleaning |
| MCM 6 | BMP 3 | Evaluate Municipal Operations |
| MCM 7 | BMP 1 | Develop Standard Operating Procedures for conducting wet weather monitoring |
| MCM 7 | BMP 2 | BMP Assessment Monitoring |

NPDES ANNUAL REPORT Phase II MS4 General Permit Number NER 300000

SECTION III. The Nebraska Storm Water Cooperative sMS4 Wide SWMP

Replaces the Member Communities Original