|  | Minimum Control Measure | Section/Subsection and Activity Element Description from Approved SWMP | Cost (percentage of grant) | Expected Completion Date |
| --- | --- | --- | --- | --- |
| 1 | Education and Outreach | BMP 1: Develop and distribute educational materials for member communities in various media forms. | 4.34% | 06/30/2011 |
| 2 | Education and Outreach | BMP 2: Develop public service announcements. | 4.34% | 06/30/2011 |
| 3 | Education and Outreach | BMP 3: Develop educational information for inclusion in a website. | 4.34% | 06/30/2011 |
| 4 | Education and Outreach | BMP 4: Develop a household awareness survey. | 4.34% | 06/30/2011 |
| 5 | Education and Outreach | BMP 5: Develop a call in system for educational information related to stormwater. | 4.34% | 06/30/2011 |
| 6 | Public Involvement/Participation | BMP 1: Organize public meetings to educate the public on stormwater related concerns. | 4.34% | 06/30/2011 |
| 7 | Public Involvement/Participation | BMP 2: Participate and/or sponsor community environmental events. | 4.34% | 06/30/2011 |
| 8 | Public Involvement/Participation | BMP 3: Develop a stormwater inlet stenciling program. | 4.34% | 06/30/2011 |
| 9 | Illicit Discharge Detection and Elimination | BMP 1: Develop an illicit discharge ordinance and illicit discharge detection and elimination program. | 4.34% | 06/30/2011 |
| 10 | Illicit Discharge Detection and Elimination | BMP 2: Perform dry weather inspections of stormwater outfalls. | 4.34% | 06/30/2011 |
| 11 | Illicit Discharge Detection and Elimination | BMP 3: Mapping of Storm Sewer System. | 4.34% | 06/30/2011 |
| 12 | Construction Site Stormwater Runoff Control | BMP 1: Develop an erosion and sediment control ordinance. | 4.34% | 06/30/2011 |
| 13 | Construction Site Stormwater Runoff Control | BMP 2: Develop site inspection/plan review program. | 4.34% | 06/30/2011 |
| 14 | Construction Site Stormwater Runoff Control | BMP 3: Educate contractors and the development community. | 4.34% | 06/30/2011 |
| 15 | Construction Site Stormwater Runoff Control | BMP 4: Develop design standards for stormwater runoff control measures. | 4.34% | 06/30/2011 |
| 16 | Post Construction Stormwater Management | BMP 1: Develop a post construction ordinance. | 4.34% | 06/30/2011 |
| 17 | Post Construction Stormwater Management | BMP 2: Develop BMP inspection and plan review standard operating procedures. | 4.34% | 06/30/2011 |
| 18 | Post Construction Stormwater Management | BMP 3: Develop educational materials for the development community. | 4.34% | 06/30/2011 |
| 19 | Pollution Prevention Good Housekeeping For Municipal Operations | BMP 1: Develop training materials for city employees. | 4.34% | 06/30/2011 |
| 20 | Pollution Prevention Good Housekeeping For Municipal Operations | BMP 2: Evaluate street cleaning. | 4.34% | 06/30/2011 |
| 21 | Pollution Prevention Good Housekeeping For Municipal Operations | BMP 3: Evaluate municipal operations. | 4.34% | 06/30/2011 |
| 22 | Storm Sewer Monitoring | BMP 1: Develop standard operating procedures for conducting wet weather monitoring. | 4.34% | 06/30/2011 |
| 23 | Storm Sewer Monitoring | BMP 1: Assess stormwater monitoring. | 4.34% | 06/30/2011 |