STORM WATER MANAGEMENT PLAN PROGRAM

###### GRANT APPLICATION

From the City of Lexington (Sponsor)

Regarding Implementation of the

Storm Water Management Plan for Permit NER300003

Submittal of this application constitutes a request for grant funding from the Storm Water Management Plan Program.  Requirements of this grant are as follows:

- The Sponsor must provide at least a 20% cash match for any funds received

- This cash match and the grant award must be kept together in an account separate from any other funds

- These funds must be used only for implementation of the SWMP in permit #NER300003

- These funds may not be used for normal operations and maintenance or flood control

- Additional activities may be funded upon amending the SWMP, with NDEQ approval, and by amending the workplan attached with the Intergovernmental Agreement.

- The project duration must not go beyond June 30, 2012

- The Sponsor must provide an annual report at the end of each state fiscal year

To request these forms electronically, call or e-mail Mary Schroer at 402-471-6988 or mary.schroer@nebraska.gov

### PART 1 – CONTACT INFORMATION

### PROJECT MANAGER INFORMATION – PLEASE PRINT OR TYPE

| PROJECT MANAGER NAME Bill Brecks | TITLE Stormwater Manager |
| --- | --- |
| STREET ADDRESS 406 E 7th Street. PO Box 70 | E-MAIL ADDRESS bbrecks@cityoflex.com |
| CITY / STATE / ZIP CODE Lexington, NE 68850-0070 | PHONE NUMBER (308) 324-2341 |
| MAXIMUM AWARD AMOUNT REQUESTED $80,000 | PROJECT END DATE 6-30-2012 |
| COGNIZANT OFFICIAL SIGNATURE | DATE |

### PART 2 – WORKPLAN, ACTIVITY ELEMENTS, & TIMELINE

Indicate the Activity Elements intended to be funded, the approximate percentage amount of the total project cost that will be spent for each Activity Element, and the corresponding Minimum Control Measure of a Storm Water Management Plan (SWMP); Public Education and Outreach, Public Participation/Involvement, Illicit Discharge Detection and Elimination, Construction Site Runoff Control, Post-Construction Runoff Control, Pollution Prevention/Good Housekeeping or, Wet Weather Monitoring.

Activities funded by this grant may be categorized under any combination of Minimum Control Measures, but anything funded MUST:

- be described in the approved SWMP,

- not be related to normal operation and maintenance activities or flood control, AND

- be categorized under one of the six Minimum Control Measures or as wet weather monitoring.

Refer to your approved Storm Water Management Plan by Section and Subsection with a brief summary of the proposed Activity Element for each description.

|  | Minimum Control Measure | Section/Subsection and Activity Element Description from Approved SWMP | Cost (percentage of grant) | Expected Completion Date |
| --- | --- | --- | --- | --- |
| 1 | Education & outreach | 1.02 Develop a Storm Water Pollution Prevention element for the city website. | 5% | 4-1-2011 |
| 2 | Education & outreach | 1.04 Provide erosion control BMP training and regulation updates to construction project managers. | 10% | 3-1-2012 |
| 3 | Public Participation | 2.01 Participate with NRDs in public outreach activities that emphasize erosion control. | 10% | 6-30-2011 |
| 4 | Illicit Discharge Detection & Elimination | 3.02 Develop maps of all outfall locations and water receiving those discharges. | 20% | 2-1-2011 |
| 5 | Construction Site Runoff | 4.04 Participate with presentation of at least one construction site storm water training session. | 15% | 10-1-2011 |
| 6 | Post-Construction Runoff | 5.02 Develop a porous pavement program such that porous surface replaces traditional pavement. | 30% | 4-1-2012 |
| 7 | Pollution Prevention/ Good Housekeeping | 6.03 Develop procedures for spill response and prevention plans that shall state how to stop, contain, cleanup, dispose of contaminated materials, and train personnel to prevent and control future spills. | 10% | 6-1-2012 |

The annual report will detail the activities funded and progress made each year as of June 30th (the end of the state fiscal year) and will be due no later than July 31st for the duration of the project.

|  | Minimum Control Measure | Section/Subsection and Activity Element Description from Approved SWMP | Cost (percentage of grant) | Expected Completion Date |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |

ATTACH ADDITIONAL PAGES IF NEEDED

|  | Minimum Control Measure | Section/Subsection and Activity Element Description from Approved SWMP | Cost (percentage of grant) | Expected Completion Date |
| --- | --- | --- | --- | --- |
| 9 |  |  |  |  |
| 10 |  |  |  |  |
| 11 |  |  |  |  |
| 12 |  |  |  |  |
| 13 |  |  |  |  |
| 14 |  |  |  |  |
| 15 |  |  |  |  |
| 16 |  |  |  |  |

ATTACH ADDITIONAL PAGES IF NEEDED